IE3092

Information Security Project

CTF

Progress Report

Student Details

| Student Number | Student Name |
| --- | --- |
| IT18032666 | Wishvajith B. L. D. V |
| IT18021912 | Ramanayaka A. M |

Links –

Video : https://youtu.be/-rLlPdKh-ws

GitHub : github.com/VimukthiW/CryXSS-CTF

# Summary

Date Started –

Target Date –

Overall Progress – 40%

✔ - Implemented

○ – Discontinued

# Web Application Progress

Implemented

- Shop page – 80 %

- Registration page – 100%

- User’s password will be stored in a database with a salt value to generate randomness.

- Index page -100%

- Levels pages – 90%

- Login page – 100%

Validation

- Logout page – 100%

- Account page & password reset - 90%

- Database for the user details

To be implemented

- Scoreboard

- Account management options – account page

Used – php for pages, SQL Database for User Detail handling

# Architecture Progress

## Level 01 – Preliminary Challenges

Progress – 90%

### Flag 01 – Crypto Challenge

| Task | Implemented (Progress %) | To be Implemented | Notes |
| --- | --- | --- | --- |
| - Encrypt the files with the flag id as the password | Implemented, 100% |  |  |
| - Create a read-me file including instructions and hints | Implemented, 100% |  |  |
| - Level 01 flag submission page | Implemented, 90% |  | Implemented post validation of the flag has to be corrected |
| - Display a hint for level 2 |  | TBI |  |

### Flag 02 – Stegano Challenge

| Task | Implemented (Progress %) | To be Implemented | Notes |
| --- | --- | --- | --- |
| - Embed the flag to an store item image | Implemented, 100% |  |  |
| - Level 02 flag submission page | Implemented, 90% |  | Implemented post validation of the flag has to be corrected |

## Level 02 – Web Application Challenges

Progress – 30%

### Flag 03 – SQL Injection Challenge

| Task | Implemented (Progress %) | To be Implemented | Notes |
| --- | --- | --- | --- |
| - Create a vulnerable login page | Implemented, 90% |  |  |
| - Level 03 flag submission page | Implemented, 90% |  | Implemented post validation of the flag has to be corrected |